## Slide 1: SCRUM and AGILE
Gary JEnks

## Slide 2: Scrum Team makeup
Product Owner
Scrum Master
Developers
Testers

## Slide 3: Product Owner
The Product owner is the main point of contact between the team and the customer (1).
They set Product back logs and prioritize them (1).
Keep the clients needs within scope of the current sprint (1).

## Slide 4: Scrum Master
Keeps the Team within the bounds of the scrum framework (1).
Serves as the Servant Leader (1).
  Goal is to enable team to self function
  This entails helping the team access what ever it is they need to work within the Scrum-Agile framework
Maximizes team proficiency through use of Scrum tools (1).
Backs the team when needed to help the Product owner understand what is within the confines of the current sprint (1).

## Slide 5: Developers
Sets forth the goals for the current sprint defining done (1).
Cross- team functional able to help on all product backlog (1).
Self maintained (1).
Define the scope of test to be done (1).

## Slide 6: Testers
Testing code (1).
Responsible for brining to attention problems discovered (1).
Just as valuable input to design as the rest of the team (1).

## Slide 7: Software development Life Cycle
Waterfall development is very front loaded and actual product development does not happen until the middle to end stages (2).
Waterfall: Analysis, System design, Implementation, Testing, Deployment, Maintenance (2).
Agile development within the scrum framework is adaptative in nature and built on interactions (1).
The process starts with product owner interacting with the customer getting inputs then creating a product backlog (1).
The sprint planning meeting creates the team and sets the goal for the current sprint (1).
During the sprint the development team all work together with testing and developing going at the same time while updates are handled by the product manager (1).
When the defined done is reached or the sprint goals are met the sprint review happens at which point new sprints can be considered for the same project updating it or adding features that were not in the last (1).

## Slide 8: Waterfall and what could have gone wrong
During the current sprint for ANHU travel the customer’s need had changed
While being a more surface level change it was still significant enough that it warranted a change in direction
Had this been waterfall development cycle we might not have been in contact with customer as much to realize this.
Depending on the stage on which the change was realized it could have been costly to back track had development phase already been over.(2)
Being able to adapt to the customers needs as they change is invaluable. Agile allows for this
At the end of a project it doesn’t matter how amazing it came out if it is not the solution to the customers problem.

## Slide 9: what to Consider in future Projects
The best part about the Agile system is how adaptive it is.
I cannot stress it enough the program could be the most brilliant ever made but if its not what the customer needed due to a change in demands its worthless
One of the biggest pros I have seen listed for waterfall is that it sets deadlines and sets controls. All of those go out the window though if there is a change order. It be like running an assembly plant and not stopping production if it turns out the customer can no longer use the parts (2).
When running production machines the fastest method to a complete part was having different machines working on all its processes at once up till completion. Not waiting for the current machine to finish then re tool the whole thing for the next side. This establishes also helps pull system as well allowing the developers to set the pace instead of deadlines set in the archaic planning structure of waterfall that mean nothing if they are not realistic based on the team members available.

## Slide 10: Sources Cited
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
“SDLC - Waterfall Model.” Tutorials Point, https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm.